Environmental Monitoring Report

_________________________________________________________________

#19 Semestral Report

Reporting period: January – June 2025

Project Number: 45366-004

UZB: Solid Waste Management Improvement Project (SWMIP)

Loan No. 3067-UZB

(Financed by the Asian Development Bank)

Prepared by the State Unitary Enterprise “Maxsustrans” for Tashkent Municipality, National Committee of Ecology and Climate Change (NCECC), and the Asian Development Bank (ADB)

Solid Waste Management Improvement Project

ADB Loan No.: 3067-UZB

PROJECT MANAGEMENT, IMPLEMENTATION AND SUPERVISION CONSULTANCY SERVICES

Contract No.: SUE/Maxsustrans/QCBS-Cons_1-2016-01

Semi-Annual Environmental

Monitoring Report

Reporting Period: January – June 2025

CLIENT – IMPLEMENTING AGENCY

State Unitary Enterprise (SUE) “MAXSUSTRANS” (Uzbekistan)

PIU SUPPORT CONSULTANT

Infratech Consulting SDN Ltd. (Uzbekistan)

CURRENCY EQUIVALENTS

(As of 30 June 2025)

| Currency unit | – | Sum (SUM) |
| --- | --- | --- |
| SUM1.00 | = | $0,0000790 |
| $1.00 | = | SUM 12,654.13 |

ABBREVIATIONS

| ADB AP | Asian Development Bank Affected people |
| --- | --- |
| BER | Bid Evaluation Report |
| CDP | Corporate Development Program |
| CSC | Construction Supervision Consultant |
| EHS | Environmental Health & Safety |
| EIA | Environmental Impact Assessment |
| EIP | Environmental Impact Permit |
| EMP | Environmental Management Plan |
| GoU | Government of Uzbekistan |
| GRM | Grievance Redress Mechanism |
| IEE | Initial Environmental Examination |
| LARP | Land Acquisition and Resettlement Plan |
| Maxsustrans Ministry | State Unitary Enterprise “Maxsustrans” Ministry of Ecology, Environmental Protection and Climate Change of the Republic of Uzbekistan |
| MSW | Municipal Solid Waste |
| PIU | Project Implementation Unit |
| NCECC | National Committee of Ecology and Climate Change |
| SLF | Sanitary Landfill Facility |
| SPS | Safeguard Policy Statement |
| SEMP | Site-specific Environmental Management Plan |
| SWM | Solid Waste Management |
| SWMIP | Solid Waste Management Improvement Project |

NOTE{S}

This Environmental Safeguard Monitoring Report is a document of the Borrower. The views expressed herein do not necessarily represent those of ADB's Board of Directors, Management, or staff, and may be preliminary in nature.

In preparing any country program or strategy, financing any project, or by making any designation of or reference to a particular territory or geographic area in this document, the Asian Development Bank does not intend to make any judgments as to the legal or other status of any territory or area.

TABLE OF CONTENTS

1	INTRODUCTION	6

1.1	Preamble	6

1.2	Headline Information	6

2	PROJECT DESCRIPTION AND CURRENT ACTIVITIES	7

2.1	Project Description	7

2.2	Project Contracts and Management	8

2.3	Project Activities During the Reporting Period	12

2.4	Description of Any Changes to Project Design	13

2.5	Description of Any Changes to Agreed Construction Methods	13

3	ENVIRONMENTAL SAFEGUARD ACTIVITIES	14

3.1	General Description of Environmental Safeguard Activities	14

3.2	Site Audits	16

3.3	ADB Missions	16

3.4	Unanticipated Environmental Impacts or Risks	16

4	STATUS OF COMPLIANCE WITH COVENANTS	16

5	RESULTS OF ENVIRONMENTAL MONITORING	22

5.1	Overview of Monitoring Conducted during Current Period	22

5.2	Air and Ground Water Quality	22

5.3	Noise and Vibration	22

5.4	Health and Safety	22

5.5	Use of Material Resources	22

5.6	Summary of Monitoring Outcomes	22

5.7	Training	26

5.8	Complaints	26

6	SUMMARY AND RECOMMENDATIONS	28

6.1	Summary	28

6.2	Recommendations	28

7	APPENDIXES	29

Appendix 1: Environmental Management Plan (Annex 6 of IEE)	29

Appendix 2: Environmental Monitoring Plan (Annex 7 of IEE)	34

LIST OF FIGURES

Figure 1: Task Distribution Scheme	15

Figure 2: Grievance Redress Mechanism	26

LIST OF TABLES

Table 1: Summary of the Work contracts and physical progress as of 30 June 2025	9

Table 2: Environmental Safeguards Personnel	11

Table 3: Role of Agencies towards EMP Implementation	11

Table 4: Ongoing Contracts of the Project No. L3067-UZB	13

Table 5: Site inspections	16

Table 6: Status of Compliance with Covenants	18

Table 7: Status of corrective actions proposed in the previous EMRs (not applicable)	23

Table 8: Status of EMP implementation during the operation phase (New sanitary landfill in Akhangaran district, Tashkent region)	24

Table 9: Summary of complaints received during the monitoring period	27

INTRODUCTION

  - Preamble

- As per the Loan and Project Agreements for the L3067-UZB: Solid Waste Management Improvement Project (SWMIP), State Unitary Enterprise (SUE) “Maxsustrans” and Project Implementation Unit (PIU) are bound to ensure that: (i) the project is constructed and operated in accordance with the national and local environmental regulations and guidelines, ADB's Safeguard Policy Statement (2009) and the Initial Environmental Examination (IEE) report; (ii) any adverse environmental impacts arising from the construction and operation of the project facilities are minimized by implementing the mitigation measures as per the environmental monitoring program and other recommendations presented in the IEE report; and (iii) the implementation of the Environmental Management Plan (EMP) and violations of safety or environmental standards, if any, be regularly reported to Asian Development Bank (ADB).

- This is the 19th Semi–Annual Environmental Monitoring Report (SAEMR) for the SWMIP covering the reporting period of January – June 2025. This SAEMR describes the implementation of the environmental monitoring and mitigation measures recommended in the IEE, analyzes environmental data collected from the ongoing projects during the reporting period and provides recommendations for resolving identified issues.

- To be more specific, this SAEMR covers the following areas: (i) documentation review and compliance assessment with the applicable environmental regulations; (ii) environmental management institutional structure and responsibilities; (iii) mitigation measures undertaken to minimize adverse environmental impacts arising from the construction; (iv) environmental monitoring results and analyses; and (v) conclusions and recommendations.

- The Government of Uzbekistan (GoU) took tough measures against COVID-19 and all necessary preventive measures to prevent the spread of coronavirus infection during March – August 2020. In particular, all transport communication and public activities have been limited or prohibited. Tashkent city and other regions went into quarantine mode, and most companies, organizations, and institutions were transferred to remote work. However, the requirements for Covid-19 have been cancelled in 2023 and no additional restrictions were implemented in Uzbekistan during the reporting period.

  - Headline Information

- The civil works on sanitary landfill were completed under the Works Contract CW1 in the previous reporting period. The civil works began on April 8, 2022 and should be originally completed by September 30, 2023. Due to weather conditions, design changes in Cell 3 and other reasons the construction works were extended until July 2024. Actually, the construction was completed by the end of September 2024 as confirmed by the official letter of the Contractor CW1.

- As reported in the previous SAEMRs the civil works for rehabilitation of two garages and waste transfer stations in Tashkent city have been completed and commissioned in the previous years of the Project. Currently, these facilities are being operated by SUE “Maxsustrans”.

PROJECT DESCRIPTION AND CURRENT ACTIVITIES

Project Description

- The GoU has applied for a loan from the ADB for the development and improvement of the Solid Waste Management (SWM) system of the capital city Tashkent. ADB approved the project on 27 November 2013 with a loan amount of $69.0 million from its ordinary capital resources. The loan reference number is L3067-UZB: Solid Waste Management Improvement Project (SWMIP). The Loan Agreement was signed between the Republic of Uzbekistan and ADB on 27 February 2014, and the Project Agreement was signed between ADB, Tashkent City Municipality and the SUE “Maxsustrans” on 12 March 2014. The Loan Agreement became effective on 29 December 2014 and comprises Part A – National Municipal Solid Waste Strategy and Part B – Solid Waste Management in Tashkent city.

- The overall objective of SWMIP is to provide an improved SWM system in Tashkent, the capital city, to upgrade urban infrastructure and services. The project’s impact is improved urban environment and quality of life for the residents of Tashkent. The expected outcome is improved SWM services and management in Tashkent. The project has three outputs: output 1 - rehabilitated and expanded SWM system in Tashkent; output 2 - strengthened operational capacity; and output 3 - national SWM strategy. Tashkent City Municipality is the Executing Agency for the outputs 1 and 2, with the National Committee of Ecology and Climate Change (NCECC) -the former Ministry of Ecology, Environmental Protection and Climate Change of the Republic of  Uzbekistan (MEEPCC) being the Executing Agency for output 3. Maxsustrans is the Implementing Agency responsible for the daily project implementation.

- The total project cost is $76.3 million equivalent (of which ADB loan amount is $69.0 million and GoU contribution - $7.30 million), inclusive of tax and customs duty exemptions, and financial charges during implementation covered by the GoU. The project finances:

- supply of waste collection trucks and transportation of municipal solid waste;

- supply of equipment and machinery for the sanitary landfill;

- supply of waste bins for waste collection points and containers for transportation of waste;

- construction and rehabilitation of waste collection points;

- rehabilitation of two transfer stations in the city of Tashkent;

- rehabilitation of two garages of Maxsustrans;

- closure of an existing landfill solid waste dumpsite;

- construction of a new sanitary landfill;

- preparation of a draft national strategy for the management of solid waste, including a draft sector investment program;

- capacity development support for Maxsustrans, including in the areas of operation and management and Project implementation; and

- development and implementation of a waste minimization and recycling program and a parallel media and public awareness campaign about waste minimization and recycling.

- To be noted the construction and rehabilitation of waste collection points was financed by Maxsustrans own funds and the closure of existing dumpsite is financed by the Korean company “Sejin G&E Co. Ltd.” under the Waste to Energy project, for details please refer to the next chapter below. Therefore, these components are no longer part of the Project.

- Originally, the project was designed for five years of implementation with a loan closing date of 30 June 2019. On 17 December 2018, ADB approved a 24-months loan extension with the revised Loan Closing Date of 30 June 2021 to complete all ongoing contracts and planned civil works, delayed due to start-up delays (including ten months’ delay in effectiveness) and procurement delays (the first contract was awarded in 2016 only) because of the Executing Agency’s insufficient capacity and GoU’s prolonged contract registration process.

- Based on the letters of the Ministry of Finance of Uzbekistan (MoF) dated 26 March 2021 and 17 July 2021, on 23 July 2021, ADB approved a 30-months loan extension with the revised Loan Closing Date from 30 June 2021 to 31 December 2023 to ensure successful and timely completion of the project. This approval was provided by ADB on a post-facto-basis considering the GoU’s commitment to strictly adhering to the time-bound action plan and mitigation measures submitted to ADB, which shall be implemented by Tashkent City Municipality, Maxsustrans, and PIU.

- Further, in line with the letter of Ministry of Economy and Finance of Uzbekistan dated 18 September 2023 regarding the third extension of the Loan Closing Date, the ADB approved the requested extension of the Loan Closing Date from 31 December 2023 to 31 December 2024. So, the cumulative extension months are 66 months (or 5,5 years).

- The project includes a new Sanitary Landfill Facility (SLF) development concept approach. This utilizes the planned SLF as an immediate and effective solution for Tashkent’s waste disposal challenges, with the potential to progressively expand the facility to become a disposal solution that can serve a part of the Tashkent region over the long term. The proposed SLF concept is based on the Best Environmental Practices (BEP) resulting to a state-of–the-art design consistent with internationally acceptable standards.

- The volume of the existing dumpsite is exhausted, and the original plan of the Tashkent City Municipality was to extend its dumpsite operations to an adjacent lot of additional 30 hectares (ha) of area. Being fully aware of the inevitable environmental impacts through the extension of this practice, the city asked the national government for assistance in this matter. Based on these activities, the Cabinet of Ministers of Uzbekistan approved in summer 2012 the location of a new landfill on 30 ha of agricultural area for waste disposal (Akhangaran district of Tashkent region).

- The GoU has allocated a 30-ha land plot immediately to the south of the existing Akhangaran dumpsite of which ca. 25 ha for new sanitary landfill and ca. 5 ha for auxiliary facilities. The new landfill has been designed in accordance with the internationally recognized environmental standards and considering the national construction and environmental norms and requirements. In the second half of 2019 the engineering design of the sanitary landfill and auxiliary facilities has been completed and a positive expert conclusion on the design documentation has been received from the local authority. According to local regulation any design for construction or reconstruction of a facility shall first be reviewed and confirmed by the responsive authority and after the Employer is entitled to conclude the works contract with the Contractor.

- The GoU, through its Implementing Agency, the SUE “Maxsustrans” utilizes part of this loan proceeds towards the cost of the contract for Consulting Services related to Project Management, Implementation and Supervision, supporting the PIU.

Project Contracts and Management

- Summary information on the work contracts and physical progress is presented in Table 1. All work contracts awarded under the SWMIP included EMP approved by ADB. For the awarded contracts environmental assessment was not required in accordance with national regulations of Uzbekistan. Since the works targeted to rehabilitation of existing structures to be carried out on the same area without any expansion of the territory and negative impact on environment, and as the original use of the rehabilitated structures has been not changed, preparation of a local EIA was not required. The CW1 contract (Sanitary Landfill Establishment) includes a PIC approved by ADB and the conditions for national approval of the EIA (paragraph 30).

Table 1: Summary of the Work contracts and physical progress as of 30 June 2025

| Contractor | Scope | Signed Date | Approval Date |  |  | Name of personnel |  | Civil Works |  | Progress as of |  | DLP |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | SSEMP | COVID-19 HSMP | ERP | Environmental Officer | Health and Safety Officer | Start Date | End Date | 30 Jun 2024 | 26 Sep 2024 | Start Date | End Date |
| CW1: JV «STECOL-POWERCHINA GUIYANG» (China) | Sanitary landfill establishment | 31 Jan 2022 | 7 Jul 2022 | 7 Jul 2022 | 7 Jul 2022 | Ms. Yuliya Gnedina | Ms. Aytbike Yusupova | 8 Apr 2022 | 30 Sep 2024 | 96.0% | 100.0% | 29 Apr 2025 | 28 Apr 2026 |
| CW2: JV of Future Growth Ltd., VBN Engineering Ltd and Eastern construction Ltd. (Uzbekistan) | Transfer station rehabilitation | 12 Apr 2021 | Apr 2021 | Apr 2021 | Apr 2021 | Mr. Nozimhon Saydullayev | Mr. Xasan Bashirov | 1 May 2021 | 31 Aug 2022 | 100% | 100% | 1 Sept 2022 | 31 Aug 2023 |
| CW3: Cancelled | Dumpsite closure |  |  |  |  |  |  |  |  |  |  |  |  |
| CW4: Indigo Baraka Servis LLC (Uzbekistan) | Garage rehabilitation | 7 Dec 2020 | 21 Dec 2020 | 21 Dec 2020 | Jan 2021 | Mr. Khabibulla Mukhtarov | Mr. Rakhmatilla Normatov | 16 Dec 2020 | 31 Dec 2021 | 100% | 100% | 1 Jan 2022 | 30 Jun 2023 |
| CW5: Various local contractors | Construction and rehabilitation of waste collection points | Various contracts |  |  |  | n/a | n/a | Various dates | Various dates | 100% | 100% | N/A | N/A |

Notes:

COVID-19 HSMP = COVID-19 Health and Safety Management Plan, ERP = Emergency Response Plan, SSEMP = Site-Specific Environmental Management Plan, DLP=Defect Liability Period as per work contracts

- The daily administration of the project is being conducted by PIU established at Maxsustrans, which is currently represented by the acting Head of PIU Mr. Jamol Irbutayev appointed from 01.12.2023.

- PIU has received аn official letter from H.P. Gauff Ingenieure GmbH & Co. KG. on 24 July 2020 about оrdеr of the local court of Nurеmbеrg оn opening of insolvency proceedings according to Gегmаn Law regarding H.P. Gauff Ingenieure GmbH & Co. KG. PIU has also received аn official letter from H.P. Gauff Ingenieure GmbH & Co. KG. on 17 September 2020 about declaration of non-entry of the соmраnу in the Cоntгасt No. SUE/Maxsustrans/QCBS-Cons1-2016-01.

- Considering the necessity to соntinue the PIU support sеrviсеs for еnsuring an uninterrupted implementation of the Project, the obligations under the Соntrасt No. SUE/Maxsustrans/QCBS-Cons 1-2016-01 were assigned to the local partner of JV - Infratech Consulting SDN Ltd. (Uzbekistan). Maxsustrans has signed Amendment No. 5 to the Contract Cons_1 on 9 December 2020 with extension of the Consultant’s service until 30 June 2021.

- After the Loan Closing Date was extended until 31 December 2023, by Amendment No. 6 dated 9 December 2021, the PIU Consultant services have been prolonged from 30 June 2021 until 31 December 2023. To strengthen the financial management and contract administration capacities of the Project, the Consultant’s team was extended by two additional non-key national experts: Financial Management Specialist/Accountant and Contract Administration Specialist.

- A full rеsроnsibility of the Consultant to регfоrm this cоntrасt against the Client is handed over to lnfratech Consulting SDN Ltd. Mr. Dilshod Mavlyan-Kariev, national SWM Specialist/Deputy Team Leader is in charge in the overall project administration and reporting for the Project.

- PIU Support Consultant has mobilized the national environmental specialist Mr. Sergey Karandayev with input 18.93 per/mon since 01.07.2018 and to support him with site monitoring missions assistant Mr. Akmal Begimkulov with input 3.88 per/mon, who was mobilized on 18.04.2022. They both are in charge of environmental monitoring and reporting, supervision over mitigation measures are implemented and reported properly.

- On 31.01.2023 Mr. Begimkulov has resigned PIU Consultant team and since 01.03.2023 he working as the national environmental specialist of PIU for continuing the Project’s environmental monitoring and reporting. His contract with PIU until the end of July 2024 – end of construction of sanitary landfill.  As per 30.06.2024, the remaining input of Mr. Karandaev is 0.74 per/mon.

- Maxsustrans has recruited the China Urban Construction Design & Research Institute Co., Ltd. (CUCD) as the Consultant for SLF Design and Construction Supervision Services (contract Cons_2). The design services of CUCD commenced in December 2018 and completed in October 2019 by state expertise of the engineering design documentation. Based on the approved design prepared by CUCD, Maxsustrans has launched the international bid under the contract CW1 – Sanitary Landfill Establishment and Dump Site Closure in October 2019. The package was rebid in October 2021 due to cancellation of the dumpsite closure based on decision of the GoU.

- The civil works under the contract CW1-R: Sanitary Landfill Establishment commenced on 8 April 2022 and the supervision services of CUCD under the contract Cons_2 commenced on 5 May 2022 and continued until 3 June 2024. On 25 April 2022, Maxsustrans signed with CUCD the Amendment No. 3 to the contract extending the supervision service until 31 October 2023. CUCD acting as the Engineer under the contract CW1-R and monitors the safeguard compliance. Mr. Mingtao Nie - international environmental specialist of CUCD with input of 3.0 per/mon for the supervision phase, who has worked from May 2022 to May 2023.

- CUCD environmental specialist monitored the implementation of Site-Specific Environmental Management Plan (SSEMP) prepared by the Contractor according to the requirements of the national Environmental Impact Assessment (EIA = the Russian abbreviation “ZVOS”) and the Environmental Management Plan (EMP) cleared by ADB as part of the Project’s Initial Environmental Examination (IEE) dated May 2013 https://maxsustrans.uz/project/dokumenty-po-proektu.

- After finishing the SLF design by CUCD, a national EIA has been ordered by Maxsustrans and a positive conclusion of the State Ecological Expertise to the updated national EIA has been obtained on 9 March 2022. The national EIA is available on the website of Maxsustrans https://maxsustrans.uz/uz/project/regulyarnye-otchety.

- The main stakeholders of the Project related to environmental safeguards are presented in Table 2.

Table 2: Environmental Safeguards Personnel

| Stakeholder | Organization / Firm | Title | Name | Email address |
| --- | --- | --- | --- | --- |
| Executing Agency | Tashkent City Municipality (EA-TCM) | First Deputy Mayor | Mr. Bakhtiyor Rakhmanov | b.raxmonov@tashkent.uz |
| Implementing Agency | State Unitary Enterprise “Maxsustrans” (IA-Maxsustrans) | Director | Mr. Komoliddin Nabiev | maxsustrans@inbox.ru |
|  |  | Deputy Director | Mr. Mirjamol Soatov | maxsustrans@inbox.ru |
| IA’s PIU | State Enterprise “Solid Waste Management Improvement Project Implementing Unit” (PIU) | Acting Head | Mr. Jamoliddin Irbutaev | piu3067@gmail.com |
|  |  | Environmental Specialist | vacant | N/A |
| PIU Support Consultant | Infratech Consulting SDN Ltd. (ITC) | Deputy Team Leader | Mr. Dilshod Mavlyan-Kariev, | dilshod75@mail.ru infratech_consulting@asia.com |
|  |  | Environmental Specialist | Mr. Sergey Karandaev | infratech_consulting@asia.com |
| Landfill Design and Supervision Consultant | China Urban Construction Design & Research Institute Co. Ltd. (CUCD) with sub-consultants Uzagrosanoatloyiha Ltd. and Mailc Engineering Ltd. | Project Director | Mrs. Yuwei Xue | icc@cucd.cn cucdconsulting@163.com |
|  |  | Environmental Specialist | Mr. Mingtao Nie | hjpmo@163.com |

- The role of each agency in the project is presented in Table 3.

Table 3: Role of Agencies towards EMP Implementation

| Agency | Role |
| --- | --- |
| Project Implementation Unit (PIU) | - Holds overall responsibility with regards to EMP Implementation - Report to various stakeholders (ADB, Regulatory bodies) on status of EMP Implementation - Coordinate with Environmental Experts (PIU Consultant, Contractors and External Monitors) - Responsible for obtaining Regulatory Clearances - Review of the progress made by Contractors - Ensure the BoQ items mentioned in EMP are executed as per contract provisions |
| PIU Support Consultant | - Assist PIU in monitoring of overall implementation of EMP - Review of periodic reports on EMP implementation and advising PIU in taking corrective measures - Conduct periodic field inspection of EMP implementation - Assist PIU and reporting to various stakeholders (ADB, Regulatory bodies) on status of EMP implementation - Conduct environmental training for field officers and engineers of contractor |
| Design and Supervision Consultant – Engineer of the Works contract | - Supervise the implementation of the environmental protection and impact mitigating measures by the contractors - Supervise construction activities to ensure minimum impact on the natural and socioeconomic environment - Regularly monitor and report on performance of the Contractor(s) environment staff, verifying monitoring methodologies and results - Review of the construction design to ensure compliance with project engineering design and the EMP with regards to environmental protection and impact mitigation - Prepare the necessary remedial actions for any unforeseen impacts - Instruct the Contractor(s) to take corrective actions within timeframe as determined by the Environmental Specialist - Address complaints related with environmental aspect of the project through GRM - Provide trainings to the Contractor regarding the implementation of the safeguard activities and plans on the construction site - Contribute to the final report on safeguard aspects upon completion of construction |
| Contractor | - Responsible for development of Site-specific Environmental Management Plan (SSEMP) - Responsible for ensuring the implementation of SSEMP as per provisions in the document - Discuss various environmental / social issues and environmental / social mitigation, enhancement and monitoring actions with all concerned directly or indirectly - Ensure environmentally sound and safe construction practices - Conduct periodic environmental and safety training for contractor’s engineer, supervisors and workers - Sensitize on social issues that may be arising during the construction stage of the project - Conduct environmental monitoring and control activities including pollution monitoring, safety - Prepare and submit monthly reports on status of implementation of safeguard measures - During the COVID-19 pandemic, ensure necessary protection to the deployed workforce and minimize the risk of spread of infection. |

- During the civil works under CW1-R, the Design and Supervision Consultant is responsible for approval and monitoring of implementation of SSEMP by the Contractor and regularly report to PIU/Employer on compliance with the safeguard requirements of the Project. The PIU Support Consultant is responsible for overall monitoring of supervision consultants and contractors involved under the Project at performing their safeguard compliance tasks and progress reporting based on monitoring results.

Project Activities During the Reporting Period

- The status of the Works contracts of the Project is as follows:

The last works Contract CW1-R – Sanitary Landfill Establishment dated 31 January 2022 was completed by ending all civil works on the site in September 2024. The construction duration was 30 months in total. No any civil works were performed by the Contractor during the reporting period. According to the request of Maxsustrans the Prosecutor office of Tashkent city has initiated a technical audit of quantity and quality of the works performed by the Contractor CW1. The independent technical auditor was recruited by Maxsustrans to verify the claimed works’ quantity and quality of all components of the Contract CW1-R.

During the reporting period the Contractor’s engineers have provided assistance and technical support in verification of the works conducted by the technical auditors. This exercise continued until April 2025 and a summary expert conclusion was made by the end of April, which was a basis for issuing the final IPC and claiming the construction costs. So, the total amount of the performed works is $17,085,745.55 or 99.36% of the total amount. The retention 5% of the performed works amount is reached $854,287.28 in total.

All ongoing contracts have been ended by December 2024, there are no other on-going contracts of the Project.

Table 4: Ongoing Contracts of the Project No. L3067-UZB

| No. and Name of Contract | Category (works, goods or services) | Contract amount (US$) | Contract completion |
| --- | --- | --- | --- |
| Not available |  |  |  |

Description of Any Changes to Project Design

- No changes to the agreed project design took place during the reporting period.

Description of Any Changes to Agreed Construction Methods

- No changes to agreed construction methods took place within the reporting period.

- The construction and rehabilitation of solid waste collection points, originally foreseen by the ADB loan funds of the Project, have been financed by Maxsustrans own funds and all works are completed within 2015-2019.

ENVIRONMENTAL SAFEGUARD ACTIVITIES

General Description of Environmental Safeguard Activities

- During the reporting period, no changes in organizational structure of the Project’s environmental safeguard activities made. With support of PIU’s environmental specialist PIU Consultant has monitored the overall project implementation and environmental safeguard measures on SLF site (contract CW1-R). PIU Consultant used data of the monthly safeguard monitoring reports of the SLF Contractor.

- Most of the environmental monitoring requirements are for the construction period of project site. At the construction stage, the Contractor’s specialist is responsible for preparation and submission of monthly environmental safeguard reports. Meanwhile, the PIU is responsible for the monitoring and summarization of compliance with the environmental safeguard requirements. The national environmental specialist of PIU Consultant is responsible for assistance to PIU in compiling the semi-annual environmental monitoring reports.

- Monitoring and reporting of the project is conducted prior to construction, during construction and operation. PIU monitors the performance and implementation of Environmental Management Plans (EMP). The environmental monitoring reports (EMR) on implementing the EMP are prepared prior to construction (detailed design and procurement stages), during construction and during operation, as follows: (i) monthly EMRs to the IA; and (ii) quarterly or semi-annual EMRs to ADB. The EMRs shall also document the relevant environmental aspects and its respective mitigation measures, as well as grievances received and resolved, if any.

- Prior to commencement of construction works, Contractor(s) have to submit Site-specific EMPs and compliance report to PIU ensuring that all identified impacts detailed in the environmental assessment have been undertaken. The PIU will review and approve the SSEMPs submitted by Contractor(s).

- During the reporting period, the activities undertaken by the Project’s environmental personnel include:

- National Environmental Specialist of PIU Consultants (Mr. Sergey Karandaev):

- monitor and report on environmental safeguard issues since August 2017 up to date,

- liaise with the Client (Maxsustrans), the Contractor (CW1-R) and the Supervision Consultant (CUCD),

- cooperate with PIU,

- conduct the site inspections on project sites where construction works have been recently completed (new sanitary landfill in Akhangaran district of Tashkent region),

- propose mitigation measures when issues identified on the site.

- PIU for environmental related tasks;

- perform monitoring and reporting on environmental issues,

- organize and conduct on-site inspections at project sites where construction work is underway (a new landfill located in the Akhangaran district of Tashkent region)

- prepare notification letters and inspection visit reports to Contractors,

- tracking mitigation and corrective measures on site by Contractors,

- liaise with the Client (Maxsustrans), the Contractor (CW1-R) and the Supervision Consultant (CUCD).

- International Environmental Specialist of SLF Supervision Consultant (Mr. Mingtao Nie), demobilized since 1 May 2024:

- Update the EMP for the construction of the sanitary landfill,

- Review the Contractor’s site-specific environmental management plan (SSEMP) and propose suggestions for improvement;

- Monitor the implementation of SSEMP by the Contractor CW1-R and report to Maxsustrans/PIU,

- Review the Contractor’s monthly EMRs,

- Prepare quarterly EMPs based on the Contractors’ monthly EMRs and submit to Maxsustrans / PIU,

- Coordinate with other environmental specialists working in the project.

The following scheme presents the current task distribution agreed by the environmental specialists of the PIU Consultant, the Supervision Consultant and the Contractor after the training for environmental safeguard issues on 10 June 2022:

Figure 1: Task Distribution Scheme

- During the reporting period, the activities undertaken by the Contractors’ environmental personnel included:

- Compliance with the SSEMP and Site-Specific Health and Safety Management Plan (SSHSMP) including the Health and Safety COVID-19 Plan (HS-C19 Plan),

- Prepare monthly EMRs,

- Keep the records and maintain the statistics on environmental safeguard issues,

- Weekly visits to the construction site for monitoring the compliance with the requirements of the SSEMP,

- Propose corrective measures when problems identified on the site, removal of identified comments issues by the environmental specialists of the Project, construction and design supervision engineers,

- Liaise with the Employer (Maxsustrans) and the Supervision Consultant (CUCD).

Site Audits

- During the monitoring period, no site visits have been conducted by the environmental specialists of PMU and PMC.

Table 5: Site inspections

| Date of visit | Purpose of the site visits | Contractor | Reference to the inspection report |
| --- | --- | --- | --- |
| Not available |  |  |  |

ADB Missions

- No mission of safeguard or other experts of ADB were conducted during the monitoring period.

Unanticipated Environmental Impacts or Risks

- The COVID-19 pandemic is an unforeseen impact. The detailed instructions to be followed as a precautionary measure against COVID-19 should be reflected in the SSEMP, which should be submitted by construction contractors prior to the start of construction work.

- According to the ADB letter dated 01.09.2020 on the need to conduct a COVID-19 risk assessment at the project level and update relevant plans, such as the Health and Safety Plan (HSP) and the Emergency Response Plan (ERP), as well as the Environmental Management Plan (EMP), the PIU Support Consultant gave advice on updating the plans, specified above.

- All health and safety procedures related to the COVID-19 pandemic and recommended by WHO and the Government of Uzbekistan are taken into account and followed. The health and safety plan has been updated as requested by ADB. The CW1 Contractor prepared a Site-specific Occupational Health and Safety Management Plan (SSHSMP), including a COVID-19 Occupational Health and Safety Plan (HS-C19 Plan), which was submitted to the Employer in accordance with the Contract. The plan includes measures for the prevention and control of COVID-19, including disinfection/cleaning of offices, construction sites and labor camps, temperature checks at facilities, social distancing measures, mandatory use of personal protective equipment such as face masks, provision of places for hand washing and hand sanitizers, etc. as well as procedures that should be taken in case any employee is infected with COVID-19. The Contractor reports on the status of the implementation of the SSHSMP and the HS-C19 plan in monthly EMR and monthly construction progress reports.

- During the reporting period, no anticipated environmental, health and safety impacts have been identified.

STATUS OF COMPLIANCE WITH COVENANTS

- The environmental covenants under SWMIP require that the design, construction, operation and implementation of all sub-project facilities are carried out in accordance with the requirements set forth in the IEE for core sub-components agreed upon between the GoU and ADB, and the national environmental laws and regulations and ADB’s Safeguard Policy Statement (2009). Any adverse environmental impacts arising from the construction, operation and implementation of sub-component facilities will be minimized by implementing the environmental mitigation and management measures, and other recommendations specified in environmental assessment reports (e.g. IEE). The Government ensures environmental requirements are incorporated in bidding documents and civil works contracts. Issuance of bid documents is made after review and clearance of IEE/EIA by ADB and the NCECC. PIU prepares and submits SAEMRs to ADB that describe progress in implementation of the EMP and issues encountered and measures adopted; and compliance with the relevant assurances and loan covenants.

- Table 6 shows the status of compliance with ADB’s loan covenants relating to environment, health and safety during the monitoring period (January – June 2025).

Table 6: Status of Compliance with Covenants

| Covenants | Reference to Loan and Project Agreement | Status of Compliance (as of 30 June 2025) |
| --- | --- | --- |
| Conditions for Award of Contract |  |  |
| - The Borrower shall ensure that Maxsustrans shall not award any Works contract which involves environmental impacts until: (a) SCNP has issued a statement of ecological expertise; and (b) the Borrower has incorporated the relevant provisions from the EMP into the Works contract. | LA Schedule 4, paragraph 6 | Complied. a) In November 2021, an updated EIA of the construction of a new landfill was prepared according to the national standards and legislation. On March 9, 2022, a positive conclusion of the State Environmental Expertise of the State Committee for Ecology was obtained. b) All work contracts (CW1, CW2 and CW4) are procured on the basis of bidding documents, including the relevant provisions of the Project's EMP. |
| Consulting services |  |  |
| - The Borrower shall recruit the individual consultants for capacity development in the areas of project management, procurement, safeguards, financial management and monitoring and evaluation in accordance with procedures acceptable to ADB for recruiting individual consultants. | LA Schedule 4, paragraph 10 | Complied. The Borrower has hired four individual consultants in accordance with the ADB procurement guidelines, in particular: an international project management/procurement specialist, an international environmental specialist, a national financial management specialist and a national monitoring and evaluation specialist. These specialists provided services for the development of the STVA and PIU capacities in the field of project management, procurement, guarantees, financial management, as well as monitoring and evaluation in accordance with ADB procedures. Contracts for the provision of services with all specialists were completed in early 2017, when a PIU Support Consultant was selected, and in January 2017 a Cons_1 Contract was signed. |
| Implementation Arrangements |  |  |
| - No later than 6 months after the Effective Date (December 29, 2014), the Borrower shall cause Maxsustrans to establish a website for the Project where key information about the Project will be available. The Project website will be accessible to the public and will contain the following information about the Project: (a) Project scope, structure, responsible institutions, impact, outcomes, results; (b) Status of project objectives; (c) Information on procurement and advisory services, including the announcement of the bidding, bidding procedures, list of participating bidders, names of the winners of the bidding, the amount of contracts awarded and a description of the goods or services purchased; and (d) All key documentation related to security measures, including EMP and RP. The project's website will be updated regularly, and its content will be presented in English, Russian and Uzbek. | LA Schedule 5, paragraph 2 | Complied. Project website is www.maxsustrans.uz. Project information is available in the Uzbek, Russian languages and some key information on in English language as well. The following updates have been done: a. Done. b. Done. c. Done. d. Done. |
| - The Borrower shall cause Tashkent Municipality and Maxsustrans to: (i) use their best endeavors to ensure that critical Project staff remain in their position on a full-time basis for a reasonable duration to ensure continuity in the implementation of the Project; and (ii) ensure that all Project Executing and Implementing Agencies are adequately staffed and provided with the necessary financial, technical, and other resources to perform their functions under the Project. | LA Schedule 5, paragraph 3 | Complied. Mr. Komoliddin Nabiev was appointed by the Tashkent City Municipality on 14 February 2023 as Director of the State Unitary Enterprise (SUE) Maxsustrans. Mr. Jamoliddin Irbutaev was appointed by SUE Maxsustrans as acting Head of Solid Waste Management Improvement Project Implementation Unit was appointed on 1 December 2023. |
| Environment |  |  |
| - The Borrower shall cause Maxsustrans to ensure that the preparation, design, construction, implementation, operation and decommissioning of the Project and the Project Facilities comply with (a) applicable laws and regulations of the Borrower relating to environment, health, and safety; (b) the Environment Safeguards; and (c) all measures, and requirements set forth in the IEE, the EMP, and any corrective or preventative actions set forth in a Safeguards Monitoring Report. | LA Schedule 5, paragraph 5 | Complied. Currently three consultants are engaged by Maxsustrans, in particular: - PIU Support Consultant (Infratech Consulting SDN Ltd., Uzbekistan) - Sanitary Landfill Design and Supervision Consultant (China Urban Construction Design & Research Institute Co., Ltd., China) - Transfer Station Rehabilitation Design and Supervision Consultant (Quality Planning Ltd., Uzbekistan) The design and supervision consultants have prepared the design documentation in compliance with applicable laws and regulations of Uzbekistan relating to environment, health, and safety and also the Environment Safeguards of ADB and measures/requirements set forth in the IEE. The corrective or preventative actions, if any, are provided in regular Safeguard Monitoring Reports submitted by PIU Support Consultant to PIU and Maxsustrans. However, the Contractors CW1-R and CW-4 (excl. CW2) started the civil works before the SSEMP was prepared referring to the Table 1. |
| Human and Financial Resources to Implement Safeguards Requirements |  |  |
| - The Borrower shall make available or cause Maxsustrans to make available necessary budgetary and human resources to fully implement the EMP and the RP. | LA Schedule 5, paragraph 9 | Complied. To implement the EMP and the RP Maxsustrans has recruited: - Mr. Irakli Kaviladze (Georgia) as International Safeguard Specialist (contract signing date: 19-Aug-2015; contract completion date: 23-Jan-2017) - Infratech Consulting SDN Ltd (Uzbekistan) as PIU Support Consultant (contract signing date: 11-Jan-2017; contract completion date: 31-Dec-2023 (ongoing). Due to the extension of the project, the contract extended by 12 months - until 31 December 2024). The Consultant’s team includes the National Environmental Specialist Mr. Sergey Karandaev and National Social Safeguard and Development Specialist Ms. Maria Malinovskaya. - China Urban Construction Design & Research Institute Co., Ltd. as Sanitary Landfill Design and Supervision Consultant (contract signing date: 16-Nov-2018; contract completion date: ongoing). The Consultant employed the international key specialists: Mr. Mingtao Nie, Environmental Specialist and Ms. Dajiang Sun, Social Safeguard Specialist. According to ToR of the Consultant, the Consultant’s safeguard specialists have to ensure that the construction works on SLF are carried out by the Contractor in accordance with environmental and social norms and regulations of Uzbekistan and ADB. |
| Safeguards–Related Provisions in Bidding Documents and Works Contracts |  |  |
| - The Borrower shall ensure or cause Maxsustrans to ensure that all bidding documents and contracts for Works contain provisions that require contractors to: - comply with the measures relevant to the contractor set forth in the IEE, the EMP and the RP (to the extent they concern impacts on affected people during construction), and any corrective or preventative actions set forth in a Safeguards Monitoring Report; - make available a budget for all such environmental and social measures; - provide Maxsustrans and the Borrower with a written notice of any unanticipated environmental, resettlement or indigenous peoples risks or impacts that arise during construction, implementation or operation of the Project that were not considered in the IEE, the EMP and the RP; - adequately record the condition of roads, agricultural land and other infrastructure prior to starting to transport materials and construction; and - reinstate pathways, other local infrastructure, and agricultural land to at least their pre-project condition upon the completion of construction. | LA Schedule 5, paragraph 10 | Complied. The provisions listed in this covenant have been considered and included in the Bidding Documents and Works Contracts, which are totally completed. |
| Safeguards Monitoring and Reporting |  |  |
| - The Borrower shall do the following or cause Maxsustrans to do the following: - submit semi-annual Safeguards Monitoring Reports to ADB and disclose relevant information from such reports to effected persons promptly upon submission; - if any unanticipated environmental and/or social risks and impacts arise during construction, implementation or operation of the Project that were not considered in the IEE, the EMP and the RP, promptly inform ADB of the occurrence of such risks or impacts, with detailed description of the event and proposed corrective action plan; and - report any actual or potential breach of compliance with the measures and requirements set forth in the EMP or the RP promptly after becoming aware of the breach. | LA Schedule 5, paragraph 11 | Complied. Ongoing. - Safeguard monitoring reports have been submitted and disclosed on English, Uzbek or Russian languages. - The EIA related to the access road design of the new sanitary landfill, for which the Government has provided additional land area 1,2ha, has been prepared by the licensed company Eco Standard Proekt LLC. A positive conclusion from the state environmental expertise has been obtained for this EIA on 16 February 2024 with validity period until 16 February 2027. - Not available. |
| Prohibited List of Investments |  |  |
| - The Borrower shall ensure that no proceeds of the Loan are used to finance any activity included in the list of prohibited investment activities provided in Appendix 5 of the SPS. | LA Schedule 5, paragraph 12 | Complied. |
| Health and Labor Standards |  |  |
| - The Borrower shall cause Maxsustrans to ensure that contractors engaged under contracts for Works: - comply with all applicable labor laws; - use their best efforts to employ women and local people, including disadvantaged people, living in the vicinity of the Works; - provide equal pay to men and women for work of equal type; - provide and adequately equip first-aid, health and sanitation, and personal hygiene facilities for male and female workers at the Works sites; - maximize female training and employment; - conduct an information and education campaign on sexually transmitted diseases and HIV/AIDS for construction workers as part of the health and safety program at campsites and adjacent communities during Works implementation; and - abstain from child labor. Relevant Works contracts must include specific clauses on these undertakings. | LA Schedule 5, paragraph 13 | Complied. |

RESULTS OF ENVIRONMENTAL MONITORING

  - Overview of Monitoring Conducted during Current Period

- Not available.

  - Air and Ground Water Quality

- After the Project Completion Report mission of ADB in December 2025, SUE Maxsustrans has contacted with local laboratories to conclude a contract(s) for regular analysis of air and ground water quality during landfill operation in accordance with the national legislation.  One of them was Department of Hydrometeorological observations and monitoring of environment of the National company “Uzgydromet” (Tashkent city). In January 2026, Maxsustrans intends to conclude the contract and get the first analysis within February 2026.

  - Noise and Vibration

- Not available.

Health and Safety

- Not available.

Use of Material Resources

- Not available.

Summary of Monitoring Outcomes

- There are no pending corrective action plans from earlier monitoring periods; all proposed actions have been resolved (see Table 8).

- Table 9 summarizes the status of the EMP implementation at the construction phase during the monitoring period under the CW1-R contract, as required in Annex 6 of IEE - the Environmental Management Plan (please refer to Appendix 1). Through letter of the Ministry of Finance of Uzbekistan (Borrower) dated March 26, 2021, all works related to the Akhangaran dumpsite closure in the amount of $5.7 million have been excluded from the SWMIP. The ADB consent letter for this proposal was provided on July 23, 2021. The reason is that the Government of Uzbekistan decided to close the old dumpsite in Akhangaran district of Tashkent region with investment funds of the Korean company Sejin G&E Co. Ltd.

Table 7: Status of corrective actions proposed in the previous EMRs (not applicable)

| Issue | Required Action | Responsibility | Timing (Target Dates) | Description of Resolution and Timing (Actual) | If not yet resolved, indicate the reason why and specify further required action and timeframe. |
| --- | --- | --- | --- | --- | --- |
| - N/A | N/A | N/A | N/A | N/A | N/A |

Table 8: Status of EMP implementation during the operation phase (New sanitary landfill in Akhangaran district, Tashkent region)

| Source of impact | Impacts | Type / Degree of effect | Mitigation / Enhancement Measures | Compliance Attained | Comment on Reasons for Partial or Non-Compliance | Required Action and Target Dates to Achieve Compliance |
| --- | --- | --- | --- | --- | --- | --- |
| Land clearing | Formation of flying dust | Temporary and short-term | - Open only one area for development on a phased basis, as planned. - Minimize the movement of vehicles inside the construction site - Cover the exposed areas with a tarpaulin or similar materials / apply materials to stabilize the slope. - Install buffer zones and fences | n/a | This impact and mitigation measure is related to construction phase. Secondly, the Contractor does not responsible for operation of the site, it is now fully operated by SUE Maxsustrans. |  |
|  | Noise generation | Temporary and short-term | - Notify affected communities in advance of expected inconveniences. - If possible, reduce the routing of project traffic through community areas. - Installation of silencers and silencers on machinery and equipment - Avoid working during rest periods/at night. - Regular maintenance of equipment - Install fences around the work area as a barrier - Introduce minimum speed limits on the project territory | n/a | This impact and mitigation measure is related to construction phase. Secondly, the distance to the nearest community is 1.7 km., the noise impact during operation phase is not relevant! |  |
|  | Soil erosion is possible | Temporary and short-term | - Include excavation and other similar work within the project boundaries. - Immediately stabilize the sites after completion of excavation and backfilling. - Introduce vegetation cover in areas that will remain permanently open. - Cover with pebbles or gravel areas that should remain open for a long period of time. - The values of peak ground acceleration (PGA) for the site should be determined and included in the project. | n/a | This impact and mitigation measure is related to construction phase. |  |
|  | Waste | Temporary and short-term | - Ensure that all hazardous waste from the temporary storage located at the landfill is sent to the appropriate final disposal point. | Yes |  |  |
|  | Flora | Temporary and short-term | - Restore local vegetation cover in those areas within the SLF where it would be most appropriate. Finely rooted vegetation is recommended | Yes | As part of site improvement activities after construction phase, Maxsustrans planted trees within the new landfill during May-October 2025 |  |
|  | Traffic | Temporary and short-term | - Regulation of entry and exit of vehicles and equipment to the construction site. - Properly regulate the delivery of materials to the project site - Enter the minimum speed on the project website - Do not allow vehicles to remain on the project site for an extended period of time. - Regular monitoring to ensure optimal traffic flow and immediate cleaning of debris. - Regular maintenance of the equipment. | Yes | There are visible signs on access road and management area specifying the minimum speed on the site. The designated operational staff of landfill and security at entrance monitoring the traffic flow. |  |
|  | Occupational health and safety | Temporary and short-term | - Introductory and installation meetings will be held by all employees. It is also recommended to talk about a set of tools. - Only qualified workers will be hired - Strictly impose and control the use of PPE by employees. Regular inspections will be carried out. - Provide guidance on the HSE and require the placement of safety signs and posters - Restrict the movement of personnel in hazardous areas - An insurance policy for workers' compensation must be provided. - Conduct awareness-raising and training programs on occupational safety and health issues, which will be handled by a designated HSE officer. | Yes | HCE officer of landfill operation unit of Maxsustrans is responsible for monitoring and compliance with HSE local regulations. |  |
| Community impact | Public health and safety | Temporary and short-term | - Develop and implement procedures to protect public health and safety (e.g. traffic management plan, fencing, driver training program, pedestrian access and intrusion plan, road design, slope stability, spill cleanup, well-visible signs, awareness raising) | Yes | New sanitary landfill area is well protected by fencing and secured by special staff on the permanent basis |  |
|  | Loss of income by informal garbage collectors |  | - Identify alternative livelihood options for garbage collectors in accordance with the principles of the livelihood system prepared as above and in consultation with affected people. | Yes | Informal garbage collectors now working at the Chinese companies constructing a waste incineration plant very close to new Akhangaran landfill. |  |

Training

- No trainings to increase occupational safety awareness were conducted by the Contractor CW1-R within the reporting period.

Complaints

- SUE "Maxsustrans" has created a complaint mechanism (a Grievance Redress Mechanism) for the Project to provide a transparent scheme for voicing and solving the environmental issues and inquires related to the Project. According to the Decree of the President of Uzbekistan SUE "Maxsustrans" in its district branches in Tashkent city, including the head office of SUE "Maxsustrans", a "People's reception room" has been created. The people's reception room ensures timely and satisfactory handling of complaints and claims in order to avoid any potential delays in the project implementation.

- Figure 2 below gives the details of the grievance redress mechanism of the Project.

PIU’s acting Head responsible for GRM, Mr. Jamoliddin Irbutaev, Tel: +998 712473816, email: piu3067@gmail.com

PIU Consultant’s Deputy Team Leader, Mr. Dilshod Mavlyan-Kariev, Tel: +998 712477923, email: dilshod75@mail.ru

Figure 2: Grievance Redress Mechanism

- The PIU has established Grievance Redress Committee (GRC). GRC provides any affected person (AP) a venue to file complaints and queries on any environmental (or social) aspect related to the project. Grievances can be submitted in writing or orally to the contractor or directly to the PIU / IA contact person. These are properly documented (i.e., indicating the date it was received, details of the complaint and complainant/s) and screened by the designated PIU safeguard consultant for its veracity and validity. The committee has 15 to 20 days to address and come up with a resolution. Under this GRM, unsatisfied grievances may be able to appeal for a final resolution. This mechanism also does not prevent any AP to approach regulatory agencies to assist and resolve complaints at any stage of the process. In occasions wherein grievances are perceived by the AP to be immediate and urgent; the contractor, EHS officer and PIU onsite supervisor will provide the most accessible and practical solution for a quick resolution of grievances. Such grievances and respective resolutions submitted to the PIU for proper documentation. The PIU contact person is responsible for recording the complaint, the step taken to address grievance, minute of the meetings and preparation of a report for each complaint. Records is kept by the PIU of all grievances received including contact details of AP, date the complaint received, nature of grievance, agreed remedial / corrective action and the date this was implemented, and the final outcome in Complaints logbook kept at the PIU office.

- The complaint handling process will be reported to ADB through monitoring reports. The safeguard specialists of PIU Consultant will periodically review and record the efficiency and effectiveness of the GRM highlighting the project’s ability to prevent and address grievances.

- During the reporting period, the acting head  and deputy head of PIU contacted representatives of the Administration of the Tashkent region and Akhangaran district to receive information about complaints related to the construction site. No complaints were received during the reporting monitoring period (Table 10). Monitoring of complaints about the Project will be continued at the further stage of the operations to ensure proper and timely management of complaints under the Project.

Table 9: Summary of complaints received during the monitoring period

| Details of Complaint | Complainant* | Received |  |  | Actions (to be) taken with the target date | Resolution Status*** |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Through* | by whom** | date |  |  |
| No | No | No | No | No | No | No |

- * Resident, NGO (non-governmental organization), etc.

- ** Verbally, letter, complaint box, email, etc.

- *** Contractor, supervision consultant or implementing/executing agency

- **** Open or closed (if closed include date)

- The stakeholder consultations with the concerned stakeholders during the construction activities to inform about the project progress and safeguard measures were not planned for the reporting period.

SUMMARY AND RECOMMENDATIONS

Summary

- During reporting period no significant environmental issues were flagged, no complaints received from the local residents and no adverse impacts occurred as a result of the construction activities of the Project. The works under the contract CW1-R commenced on 8 April 2022 and according to the amended Contract it was supposed to be completed by 31 July 2024, but actually they completed by the end of September 2024.

- This SAEMR upon review and approval by ADB specialists will be disclosed on the websites of Maxsustrans and ADB as before.

Recommendations

- Not available.

APPENDIXES

- Appendix 1: Environmental Management Plan (Annex 6 of IEE)

| Sources of Impact | Impacts | Type / Degree of Effect | Mitigation / Enhancement Measures | Institutional Responsibilities | Cost |
| --- | --- | --- | --- | --- | --- |
| I. Pre-Construction Phase |  |  |  |  |  |
| Land acquisition | Loss of agricultural land | Significant and long-term | - Not required - The landlord returns it without IR exposure. - Lack of measures to mitigate the forced withdrawal of land. - Necessary land for construction allocated from the reserve lands of the district. - There is no possibility of any impact in terms of loss of income and livelihood. - There were no complaints or complaints about the project activity. - Ensure a clear delineation and fencing of the landfill territory. | PIU for Implementation and Monitoring | Included in the cost of the project |
| Environmental and social monitoring and assessment | Organizational capacity and commitment | Temporary and short-term | - Create and maintain an Environmental, Social, Occupational Safety and Industrial Safety (ESHS) Management System. Hire EHS management staff in the Company. | CUCD | Own resources, Consultant's Remuneration |
| Occupational health and safety | Provision of PPE | Temporary and short-term | - Conduct and update the workplace health and safety risk assessment prepared by an authorized consultant. - Provide PPE for the Company's personnel and include in the tender documentation a requirement for all contractors, including the household waste disposal company, to provide appropriate PPE in accordance with the assessment of occupational safety workplaces and local regulations. | PIU, CUCD | Own resources, Consultant's Remuneration |
| II. Construction Phase |  |  |  |  |  |
| Land clearing | Formation of flying dust | Образование летучей пыли | - Open only one area for development on a phased basis, as planned. - Minimize the movement of vehicles inside the construction site - Cover the exposed areas with a tarpaulin or similar materials / apply materials to stabilize the slope. - Install buffer zones and fences | Contractor/CUCD for compliance monitoring and reporting to IA/NCECC (Ministry) | Include such a measure in the Contractor's TOR |
|  | Noise generation | Temporary and short-term | - Notify affected communities in advance of expected inconveniences. - If possible, reduce the routing of project traffic through community areas. - Installation of silencers and silencers on machinery and equipment - Avoid working during rest periods/at night. - Regular maintenance of equipment - Install fences around the work area as a barrier - Introduce minimum speed limits on the project territory | Contractor/CUCD monitor compliance and report to IA/ NCECC (Ministry) | Include such expenses in the Contractor's contract |
|  | Soil erosion is possible | Short-term and temporary | - Include excavation and other similar work within the project boundaries. - Immediately stabilize the sites after completion of excavation and backfilling. - Introduce vegetation cover in areas that will remain permanently open. - Cover with pebbles or gravel areas that should remain open for a long period of time. - The values of peak ground acceleration (PGA) for the site should be determined and included in the project. | Contractor/CUCD monitor compliance and report to IA/ NCECC (Ministry) | Include such a measure in the Contractor's TOR |
|  | Waste | Temporary and short-term | - Ensure that all hazardous waste from the temporary storage located at the landfill is sent to the appropriate final disposal point. | Contractor / PIU | Management time according to the contract |
|  | Flora | Temporary and short-term | - Restore local vegetation cover in those areas within the SLF where it would be most appropriate. Finely rooted vegetation is recommended | Contractor/CUCD monitor compliance and report to IA/ NCECC (Ministry) | Include such a measure in the Contractor's TOR |
|  | Traffic | Temporary and short-term | - Regulation of entry and exit of vehicles and equipment to the construction site. - Properly regulate the delivery of materials to the project site - Enter the minimum speed on the project website - Do not allow vehicles to remain on the project site for an extended period of time. - Regular monitoring to ensure optimal traffic flow and immediate cleaning of debris. - Regular maintenance of the equipment. | Contractor/CUCD must monitor compliance and report to IA | Include such a measure in the Contractor's TOR |
|  | Occupational health and safety | Temporary and short-term | - Introductory and installation meetings will be held by all employees. It is also recommended to talk about a set of tools. - Only qualified workers will be hired - Strictly impose and control the use of PPE by employees. Regular inspections will be carried out. - Provide guidance on the HSE and require the placement of safety signs and posters - Restrict the movement of personnel in hazardous areas - An insurance policy for workers' compensation must be provided. - Conduct awareness-raising and training programs on occupational safety and health issues, which will be handled by a designated HSE officer. | The contractor/CUCD must monitor compliance and report to IA | Include such costs/measures in the Contractor's contract |
| Community impact | Public health and safety | Temporary and short-term | - Develop and implement procedures to protect public health and safety (e.g. traffic management plan, fencing, driver training program, pedestrian access and intrusion plan, road design, slope stability, spill cleanup, well-visible signs, awareness raising) | Contractor / CUCD Control | Include such costs/measures in the Contractor's contract |
|  | Loss of income by informal garbage collectors |  | - Identify alternative livelihood options for garbage collectors in accordance with the principles of the livelihood system prepared as above and in consultation with affected people. | Local administration | Consultant's remuneration |
| Closure of existing dumpsite (this component has been cancelled in this project) |  | Temporary and long-term | - Conduct a detailed assessment of the site covering all 59 hectares - Development of a "safe closure plan" - Adequate and timely coating and sealing to prevent exposure to waste - All workers will hold introductory and installation meetings with a special emphasis on the use of PPE. - Require the placement of safety signs and signs - Conducting environmental monitoring after closing. Maintenance of installed facilities. - Precautions should be taken to prevent the occurrence of uncontrolled fires as a result of closure measures. | IA shall implement the mitigation and strengthening measures after closure the existing dumpsite | Include such costs/measures in the IA's annual budget for 2024 |
| III. Operation Phase |  |  |  |  |  |
| Land clearing | Formation of flying dust | Temporary and short-term | - Open only one area for development on a phased basis, as planned. - Minimize the movement of vehicles inside the construction site - Cover the exposed areas with a tarpaulin or similar materials / apply materials to stabilize the slope. - Install buffer zones and fences | Contractor/CUCD for compliance monitoring and reporting to IA/NCECC (Ministry) | Include such a measure in the Contractor's TOR |
|  | Noise generation | Temporary and short-term | - Notify affected communities in advance of expected inconveniences. - If possible, reduce the routing of project traffic through community areas. - Installation of silencers and silencers on machinery and equipment - Avoid working during rest periods/at night. - Regular maintenance of equipment - Install fences around the work area as a barrier - Introduce minimum speed limits on the project territory | Contractor/CUCD monitor compliance and report to IA/ NCECC (Ministry) | Include such expenses in the Contractor's contract |
|  | Soil erosion is possible | Temporary and short-term | - Include excavation and other similar work within the project boundaries. - Immediately stabilize the sites after completion of excavation and backfilling. - Introduce vegetation cover in areas that will remain permanently open. - Cover with pebbles or gravel areas that should remain open for a long period of time. - The values of peak ground acceleration (PGA) for the site should be determined and included in the project. | Contractor/CUCD monitor compliance and report to IA/ NCECC (Ministry) | Include such a measure in the Contractor's TOR |
|  | Waste | Temporary and short-term | - Ensure that all hazardous waste from the temporary storage located at the landfill is sent to the appropriate final disposal point. | Contractor / PIU | Management time according to the contract |
|  | Flora | Temporary and short-term | - Restore local vegetation cover in those areas within the SLF where it would be most appropriate. Finely rooted vegetation is recommended | Contractor/CUCD monitor compliance and report to IA/ NCECC (Ministry) | Include such a measure in the Contractor's TOR |
|  | Traffic | Temporary and short-term | - Regulation of entry and exit of vehicles and equipment to the construction site. - Properly regulate the delivery of materials to the project site - Enter the minimum speed on the project website - Do not allow vehicles to remain on the project site for an extended period of time. - Regular monitoring to ensure optimal traffic flow and immediate cleaning of debris. - Regular maintenance of the equipment. | The contractor/CUCD must monitor compliance and report to IA | Include such a measure in the Contractor's TOR |
|  | Occupational health and safety | Temporary and short-term | - Introductory and installation meetings will be held by all employees. It is also recommended to talk about a set of tools. - Only qualified workers will be hired - Strictly impose and control the use of PPE by employees. Regular inspections will be carried out. - Provide guidance on the HSE and require the placement of safety signs and posters - Restrict the movement of personnel in hazardous areas - An insurance policy for workers' compensation must be provided. - Conduct awareness-raising and training programs on occupational safety and health issues, which will be handled by a designated HSE officer. | The contractor/CUCD must monitor compliance and report to IA | Include such costs/measures in the Contractor's contract |
| Community impact | Public health and safety | Temporary and short-term | - Develop and implement procedures to protect public health and safety (e.g. traffic management plan, fencing, driver training program, pedestrian access and intrusion plan, road design, slope stability, spill cleanup, well-visible signs, awareness raising) | Contractor / CUCD Control | Include such costs/measures in the Contractor's contract |
|  | Loss of income by informal garbage collectors |  | - Identify alternative livelihood options for garbage collectors in accordance with the principles of the livelihood system prepared as above and in consultation with affected people. | Local administration | Consultant's remuneration |
| Closure of existing dumpsite (this component has been cancelled in this project) |  | Temporary and long-term | - Conduct a detailed assessment of the site covering all 59 hectares - Development of a "safe closure plan" - Adequate and timely coating and sealing to prevent exposure to waste - All workers will hold introductory and installation meetings with a special emphasis on the use of PPE. - Require the placement of safety signs and signs - Conducting environmental monitoring after closing. Maintenance of installed facilities. - Precautions should be taken to prevent the occurrence of uncontrolled fires as a result of closure measures. | IA shall implement the mitigation and strengthening measures after closure the existing dumpsite | Include such costs/measures in the IA's annual budget for 2024 |

IA = Implementing Agency (SUE Maxsustrans)

EMP = Environmental Management Plan [especially for the construction phase] does not claim to be complete and can be expanded at any time according to the need and necessity

- Appendix 2: Environmental Monitoring Plan (Annex 7 of IEE)

| Environmental Components | Parameters | Frequency | Responsible Party | Station/ Location | Status/results of monitoring |
| --- | --- | --- | --- | --- | --- |
| Air Quality | - Nitrogen Dioxide (NO2), VOCs - Particulates - PM10 and PM2. Nitrogen Dioxide (NO2), Sulfur Oxides (SOx), - Noise / Objectionable Odour | - Quarterly - Bi –annually - Quarterly/ Monthly | PIU Environmental Specialist | - On the identified point sources within the premises of the SLF and the old dumpsite - Within the project site including areas at old dumpsite - Within and outside the SLF (1-2 km North-West and West-North-West end) | - The status of air quality during landfill operation will be provided based on samples made by the laboratory(s) to be contracted by SUE Maxsustrans in January 2026. The tentative deadline for updating the status is February 2025. |
| Occupational Health and Safety | - No of accidents per day/month/ year - Top ten causes of illness - Worker’s housing and sanitation facilities | - Bi- Annually | EHS Officer | - Within the premises | - Not applicable, because it related to construction phase |
| Groundwater / Leachate Contamination | - pH - Conductivity - DO - BOD5 - TDS - Salinity - Total Hardness - Alkalinity - Carbonates - Oil and Grease - Trace Metals - Coli form | - Quarterly | PIU Environmental Specialist | - Ground Water Monitoring Wells (whenever installed – see discussion) - Leachate Collection and Pump shafts | - The status of groundwater quality during landfill operation will be provided based on samples made by the laboratory(s) to be contracted by SUE Maxsustrans in January 2026. The tentative deadline for updating the status is February 2025. |
| Residual Wastes | - Volume / quality - Characterization of wastes /Type - Efficiency of storage facilities | - Annually - Quarterly - Quarterly | PIU Environmental Specialist / EHS Officer | - Within the SLF | Not applicable, because it related to construction phase |

According to Decree of the President of Uzbekistan No. PD-217 from 18.11.2025 MEEPCC was reorganized into the National Committee of Ecology and Climate Change (the Committee of Ecology),  https://lex.uz/uz/docs/7847353

Foreign Exchange (www.cbu.uz)

According to Decree of the President of Uzbekistan No. PD-217 from 18.11.2025 MEEPCC was reorganized into the National Committee of Ecology and Climate Change.

The Works commissioning was done on 28 April 2025 and the Taking-over certificate was issued on 29 April 2025 that identifies the Defects Liability Period 365 – until 28 April 2026.

Post Construction Environmental Audit Report (PCAER) after the works completion has been not submitted, because the scope of works was rehabilitation of existing facilities.

However, a summarized PCEAR is scheduled for preparation and submission after completion of all works of the Project (approx. in Q4 2024)

Post Construction Environmental Audit Report (PCAER) after the works completion has been note submitted, because the scope of works was rehabilitation of existing facilities.

However, a summarized PCEAR is scheduled for preparation and submission after completion of all works of the Project (approx. in Q4 2024)

Environmental monitoring and the required PCAERs after the completion of civil works to be continued by national environmental experts of PIU & PIU Consultant, in order to avoid overlapping the tasks among environmental experts of the Project.

IEE link: https://maxsustrans.uz/project/dokumenty-po-proektu

ADB. Loan Agreement for L3067-UZB: Solid Waste Management Improvement Project (SWMIP): https://www.adb.org/projects/documents/loan-agreement-solid-waste-management-improvement-project

Contract CW1-R: A draft SSEMP has been submitted by the Contractor in April 2022. The time period from April till July 2022 was needed for review and revision of SSEMP. As construction of SLF is a critical last and most important component of the Project and the remaining time for the construction is quite tight due to Loan Closing Date on 31.12.2023 (now extended until 31.12.2024), it was decided to give the site access without having approved the SSEMP on exceptional basis.

Contract CW4: From 16 to 21 December 2020 the Contractor CW4 carried out mobilization activities and site preparation, the civil works have been actually started in January 2021, i.e. after approval of SSEMP.